Please refer to https://datatracker.ietf.org/doc/html/rfc2119 for a definition of the keywords “shall” etc .

# RCTI workplan August

## Status

- Micro emulation of Uber attack using Atomic red and Attack Flow

- Correlation of alerts from Wazuh using Attack Flow

- IoB Behavior and Detection objects generated

- Working on ICERT attack flow

## To do – Immediate

- Create the remaining IoB objects

  - Detection Group

  - Detector

  - Observables – secondary

  - Attack Pattern - secondary

  - Correlation – need check UMU

- Finish ICERT Correlation and generate STIX objects

- Align with UMU correlation

## To do – Intermediate

- MISP – mandatory

- Generalise to handle simultaneous correlations

- AttackFlow as IoB development tool?

# ===========================================

# RCTI workplan mid June – mid July 2026.

The main entities/classes

# Class Implementation Requirements

## Server.py

This contains the web server and acts as the overall IOB activity controller i.e. it  SHALL defines the  the sequence of activities from i) receiving alerts, ii) checking attack graph , iii) generating STIX objects iv) transforming to MISP format and sending.

Activities ii, iii and iv SHALL be IMPLEMENTED AS STAND ALONE CLASSES THAT THE server creates and calls.

ii) AttackFlow class

iii) StixIOB class

iv) MispIOB class

To keep the implementation simple to begin with the server SHALL handle one attack flow only at a time.

- When an alert is received the server will check with the Attack flow for a match – see AttackFlow discussion below –.

- If the technique { matches the serves check the correlation engine. If this matches the server creates  and stores information in the context sequence structure – see “what is missing below”. The server moves the Attackflow to the next state and it also checks if the attack flow is complete. If complete then move to iii)} – if the technique does not match then discard the alert and wait for next alert.

- Server creates a SixIOB class and passes the sanic contect sequence data structure to the class. When the bundle generation is finished StixIOB returns control to the server which proceed to iv)

- At this stage the SDO bundle is converted to MISP format and sent out on the wire – this interaction is ffs.

The server SHALL also store the information and data that needs to be passed to and from these classes using the Sanic context .

The server SHALL initialise the whole system

What is missing: The structure of the information to be stored in the sanic context needs to be defined.  For STIX SDO generation the following MUST be done

- A sequential data structure that mirrors the attack flow must be created. This is a dynamic structure that will have a new node added if/when a received alert matches a state in the AttackFlow (after check_tecnique). This structure could be a list or array for a simple graph but more likely a tree or similar for a more complex graph. For further study- ffs)

- Each node in the sequence MUST contain the information needed to build the Stix SDO’s for that attack state- see discussion below in AttackFlow but will include information for Behaviour and Detector class. Information will come from both the received alert and the AttackFlow class.

## Flowstatemachine

This contains the AttackFlow class which

- Uploads  parses and stores the attack flow json including the pattern matching rules for the alerts.

- Check if a submitted technique matches a received  technique and returns the the pattern matching rules for the technique (check_technique)

- Updates the flow state i.e. moves to the next state in the attack flow state graph

The AttackFlow MUST be able to handle successful and unsuccessful alert sequences and to recover from out of sequence alerts.

What is missing: Not all the information needed for the stix objects generation is stored in the attackflowgraph (.afb). An analysis needs to be made of what extra information should, or can be added to this file.

This information SHALL to be returned to the server with check_tecnique – this will require addition of extra return parameters . This returned information MUST indicate to which type of STIX object the information belongs i.e. the pattern matching rule -> Detector SDO while the other information from the ActionNode -> Behavior.
Analysis is needed to determine if any more SDO information is needed beyond what the AttackFlow can provide – refer to the OCA documents to discover what type of information.

The information returned check_technique SHALL be stored in the sanic context.

## Correlation.py

Contains the CorrelationEngine class.

This class SHALL check to see if the pattern matching rule retuned by AttackFlow class matches the data in the received alert.

It SHALL NOT do any more then this.

## StixIOB

This class SHALL construct the Stix SDOs for the attack. It SHALL focus on the Behavior and Detector SDO’s for the first implementation.

It SHALL use the  complete_oca_framework.py to generate the SDO. It will do this by unpacking the data from the passed sequence data structure and incrementally creating the SDO and adding this to the bundle. This SHOULD be invoked from the server by a method on the STixIOB class. The interaction between the StixIOB and the complete_oca_framework SHALL be based on the  the test code generated to test the oca_framework.

When all SDO have been created and added to the bundle, the control and the bundle data SHALL be returned to the server.

## MispIOB

Ffs.

# Next Steps (June 11 forward)

- Validate the Server – Attackflow works correctly for the Resilmesh-RCTI-UberMicroEmulation-30-05-v2 attack flow.

  - This MUST use the class functionality as defined above in “Class Implementation requirements”

  - The “happy path” (i.e. successful traversal of all attack state) and also error paths (out of sequence alerts) shall be tested.

  - This shall be tested using curl statements containing the alerts

- When 1 has been successfully verified that test shall be carried out on the test bed. This involves use of Wazuh , Atomic Red.

  - The attack sequence MAY be run manually in the first case but MUST be run automatically once the manual tests cases work.

  - WAZUH shall detect the alerts  generated by the AtomicRed and forward them to the Sanic server.

- When 2 has been successfully tested the STIX SDO will be generated

  - An analysis MUST be carried out to determine exactly which information is required for the SDO and where this information should come from. This MAY require changes to the actual attack flow graph (.afb) and, if so, possibly to the AttackFlow.

  - The identified changes SHALL be agreed with ALL team members and then implemented.

  - The updated code will then be tested as with Step 1 above.

# Changes to scope

ALL or ANY changes to the scope of the classes or to the order of testing MUST be agreed with me beforehand. This includes the structure of the sanic context sequence data structure and any changes to the Github structure .

Note

There may be errors in the above text wrt details and this is only initial design- which may result in need to correct some of the requirements. Of course these should be discussed and change if needed.